VSON ADVISORY

Web Platform Programme

Consolidation Report

Document ID:  VS26-WEB-CONSOLIDATION-R1

Date:  4 April 2026

Author:  Fred Dang, Programme Manager

Distribution:  Henry Hung, Emily Vo, Duy Le, CX Reviewer (external)

Status:  All sprints accepted. Pre go-live.

SECTION 1

# Programme Summary

### 1.1  What We Built

Two standalone websites for two separate VSON business entities, delivered across 3 sprints in a single monorepo.

| Property | VSON Corporate | VSON Advisory |
| --- | --- | --- |
| Domain | vson.vn | vsonadvisory.com |
| UAT URL | vs26-newcorp.netlify.app | vs26-advisory.netlify.app |
| Pages | 13 (12 public + thank-you) | 7 (6 public + thank-you) |
| Language | English (Vietnamese — Phase 2) | English |
| Forms | Contact (Netlify) | Contact + Vault notify (Netlify) |
| Hosting | Netlify (static) | Netlify (static) |

### 1.2  Timeline

| Milestone | Planned | Actual |
| --- | --- | --- |
| Sprint 1: Core structure | Apr 8-15 | Apr 4 (delivered early) |
| Sprint 2: Remaining pages | Apr 15-22 | Apr 4 (delivered early) |
| Sprint 3: Case studies + QA | Apr 22-29 | Apr 4 (delivered early) |
| Buffer week | Apr 29 - May 1 | Pending |
| Go-live | May 1, 2026 | On track |

### 1.3  Team

| Role | Person | Responsibility |
| --- | --- | --- |
| Programme Manager | Fred Dang | Governance, acceptance, stakeholder comms |
| Executive Sponsors | Henry Hung, Emily Vo | Strategic review, brand sign-off |
| Product Owner | Duy Le | Content, UX priorities, page specs |
| Tech Lead | Thinh | Hosting, CI/CD, DNS, infrastructure |

### 1.4  Technology

Static HTML/CSS/JS sites hosted on Netlify. No backend, no CMS, no framework dependencies. Forms handled by Netlify Forms with honeypot spam protection. Monorepo on GitHub (TANPHUOCUS/VS26-New-Websites) with auto-deploy on push to main branch.

SECTION 2

# Sprint Delivery Record

## Sprint 1  —  Core Structure

| Stream | Pages Delivered |
| --- | --- |
| Corporate | index.html (Home), about.html, contact.html, thank-you.html + shared CSS/nav/footer |
| Advisory | index.html (Home), approach.html, contact.html, thank-you.html + shared CSS/nav/footer |

Key decisions:

- Design tokens: Forest Green #1B4D3E, Tech Mint #A7FFEB, Digital Emerald #2E8B57 (Corporate); Navy #0F172A, Blue #3B82F6 (Advisory)

- Montserrat headings + Inter body (Corporate); Playfair Display headings + Inter body (Advisory)

- Mobile-first responsive design: breakpoints at 640, 768, 1024, 1280px

- Netlify Forms pattern with honeypot spam protection on all forms

- Accessibility baseline: skip-to-content, aria labels, single h1 per page, lang attribute

Defects found:

15 defects (D001-D015): em dash contamination from wireframe sources across all Sprint 1 pages, nav placeholder links, CSS em dash in footer. All closed. Standard #11 (zero em dash tolerance) established as permanent QC gate. 325 em dashes cleaned from wireframe source files.

Acceptance:

Conditionally accepted by Fred Dang (2026-04-04). Condition: add automated UAT test in Sprint 2.

## Sprint 2  —  Remaining Pages

| Stream | Pages Delivered |
| --- | --- |
| Corporate | activation-solutions.html, market-development.html, store.html |
| Advisory | brain-trust.html, capabilities.html, vault.html (Coming Soon with notify form) |

Key decisions:

- Capabilities page added to Advisory nav across all pages

- Vault uses Netlify form for email collection (pre-launch)

- Store page links to external store.vson.vn (Haravan)

- Automated UAT test script created (BL-001): 6 suites covering em dash scan, HTML structure, link integrity, forms, file inventory, sitemap

Defects resolved during build:

4 QC blocking issues found and resolved: case-studies 404 in nav (reverted to #), h4 heading hierarchy skip on about.html, capabilities page orphaned from Advisory nav, vault form missing Netlify attributes.

Acceptance:

Accepted by Fred Dang (2026-04-04). UAT: 96 PASS, 0 FAIL, 2 WARN.

## Sprint 3  —  Case Studies + Full QA

| Stream | Delivered |
| --- | --- |
| Corporate | case-studies.html (index + filter bar), cs-01-electronics-retail.html, cs-02-education.html, cs-03-fashion-retail.html, cs-04-oem-merchandise.html, cs-05-ict-distribution.html |
| Advisory | Full QA pass: footer nav corrected on 4 pages, separator standardized, D016 fixed |

Additional work:

- All 7 existing Corporate pages: Case Studies nav link updated from # to case-studies.html

- Corporate sitemap.xml updated with 6 new URLs (total: 12 public URLs)

- D016 found and fixed same day: Solutions dropdown 16px CSS dead zone — cursor fell into gap between toggle and menu, making sub-items unreachable. Fixed with invisible hover bridge and inner wrapper.

Acceptance:

Accepted by Fred Dang (2026-04-04). UAT: 132 PASS, 0 FAIL, 2 WARN.

SECTION 3

# Acceptance Record

### 3.1  Sprint Acceptance Summary

| Sprint | Corporate | Advisory | UAT Result | Accepted By | Date |
| --- | --- | --- | --- | --- | --- |
| S1 | Conditional | Conditional | Manual review | Fred Dang | 2026-04-04 |
| S2 | Accepted | Accepted | 96 PASS, 0 FAIL | Fred Dang | 2026-04-04 |
| S3 | Accepted | Accepted | 132 PASS, 0 FAIL | Fred Dang | 2026-04-04 |

### 3.2  Defect Summary

| Metric | Count |
| --- | --- |
| Total defects raised | 16 |
| Closed | 16 |
| Open | 0 |
| Critical | 0 |
| High (closed) | 12 |
| Medium (closed) | 3 |
| Low (closed) | 1 |

### 3.3  Automated UAT Coverage (Final Run)

| Suite | Checks | Result |
| --- | --- | --- |
| Em dash content scan | 4 | 2 PASS, 2 WARN (CSS comments only) |
| HTML structure (title, meta, OG, skip, lang, h1) | 120 | 120 PASS |
| Internal link integrity | 2 | 2 PASS |
| Forms (Netlify + honeypot) | 6 | 6 PASS |
| File inventory | 2 | 2 PASS |
| Sitemap validation | 2 | 2 PASS |
| Total | 134 | 132 PASS ¦ 0 FAIL ¦ 2 WARN |

SECTION 4

# User Testing Instructions

The websites are functionally complete but content assets (photos, headshots, logos) are still placeholder. Please focus on structure, navigation, flow, and messaging — not missing images.

### 4.1  How to Access

| Site | UAT URL |
| --- | --- |
| VSON Corporate | https://vs26-newcorp.netlify.app |
| VSON Advisory | https://vs26-advisory.netlify.app |

Open on both desktop browser and mobile phone. These are the staging (UAT) environments — live and publicly accessible.

### 4.2  How to Report Issues

For each issue, please note:

- Which site — Corporate or Advisory

- Which page — the page name or URL

- What you see — describe the problem or screenshot it

- What you expected — what should it look like or say

Send to Fred Dang via email, Slack, or Zalo. Fred will log it in the defect register.

### 4.3  Test Scenarios — VSON Corporate

#### Scenario C1: First Impression

- Open the Home page

- Read the hero section: is the headline clear? Does it communicate what VSON does?

- Scroll down: do the service cards make sense? Is the language natural?

- Does the page feel professional and trustworthy?

#### Scenario C2: Learn About VSON

- Click "About" in the nav

- Read the company story: is it accurate? Anything missing?

- Review the leadership bios: any corrections needed?

#### Scenario C3: Explore Solutions

- Hover over "Solutions" in the nav

- Click "Activation Solutions" — does the dropdown work smoothly?

- Read the page: does it explain the service clearly?

- Go back and try "Market Development" — same questions

- Check the Store page: is the link to store.vson.vn clear?

#### Scenario C4: Case Studies

- Click "Case Studies" in the nav

- Try the industry filter buttons: do they work?

- Click into one case study: is the story structure clear (challenge, approach, result)?

- Does the "Back to Case Studies" link work?

#### Scenario C5: Make Contact

- Click "Contact" or "Request a Consultation"

- Fill in the form with test data and submit

- Do you reach the thank-you page?

#### Scenario C6: Navigation & Footer

- From any page, can you reach every section via the nav?

- Scroll to footer: is the company info correct?

Social media links and legal links are placeholder (#) — these are known content gaps.

### 4.4  Test Scenarios — VSON Advisory

#### Scenario A1: First Impression

- Open the Home page

- Does the tone feel different from Corporate? (It should — Advisory is boutique, executive, restrained)

- Is the value proposition clear from the hero?

#### Scenario A2: Understand the Approach

- Click "Approach" in the nav

- Does the methodology reflect how VSON Advisory actually works?

- Is the language appropriate for C-suite / investor audience?

#### Scenario A3: Meet the Team

- Click "Brain Trust"

- Review each partner bio: accuracy, tone, positioning

Emily: please review your bio specifically for sign-off.

#### Scenario A4: Review Capabilities

- Click "Capabilities"

- Are the six capability areas correctly described?

- Does the framing match what Advisory actually delivers?

#### Scenario A5: Vault (Coming Soon)

- Click "Vault"

- Is the coming-soon message clear?

- Enter a test email and submit — does it work?

#### Scenario A6: Make Contact

- Click "Start a Conversation"

- Fill in the form with test data and submit

- Do you reach the thank-you page?

#### Scenario A7: Footer & Navigation

- Check footer on any page: company details, partner names, locations

Service line links, LinkedIn, and legal links are placeholder (#) — known content gaps.

SECTION 5

# Content Gap Map

Status key: # = link points to placeholder (nowhere)  |  [placeholder] = visual/text placeholder  |  [missing] = asset not yet supplied

## 5.1  VSON Corporate

#### index.html — Home

| Location | Type | What is Needed |
| --- | --- | --- |
| Hero section | [placeholder] | Hero visual — brand lifestyle image or illustration |
| Case study snippet 1 | [placeholder] | Outcome one-liner for activation campaign result |
| Case study snippet 2 | [placeholder] | Outcome one-liner for market entry result |
| Footer: Privacy Policy | # link | Privacy Policy page or content |
| Footer: Terms of Use | # link | Terms of Use page or content |
| Footer: LinkedIn / Facebook / Zalo | # links | VSON social media URLs |

#### about.html

| Location | Type | What is Needed |
| --- | --- | --- |
| Leadership section | [missing] | Headshot photos x4 (Frederick, Emily, Henry, Hung) |
| Footer: Privacy, Terms, Social | # links | Same as Home |

#### store.html

| Location | Type | What is Needed |
| --- | --- | --- |
| "Shop at store.vson.vn" button | # link | Actual store.vson.vn URL (pending DNS — Thinh) |
| Channel cards (Shopee, Lazada, TikTok, Zalo) | # links | Actual marketplace store URLs |
| Footer: Case Studies link | # link | Should link to case-studies.html (dev fix) |
| Footer: Privacy, Terms, Social | # links | Same as Home |

activation-solutions.html, market-development.html: footer Case Studies link also points to # — same dev fix needed.

## 5.2  VSON Advisory

#### Global Footer (all 7 pages)

| Location | Type | What is Needed |
| --- | --- | --- |
| Footer: Strategic Finance & M&A | # link | Future capability page or link to capabilities.html |
| Footer: Performance Transformation | # link | Future capability page or link to capabilities.html |
| Footer: CX & Revenue Growth | # link | Future capability page or link to capabilities.html |
| Footer: Digital Infrastructure | # link | Future capability page or link to capabilities.html |
| Footer: Global Gateway | # link | Future capability page or link to capabilities.html |
| Footer: Investment Readiness | # link | Future capability page or link to capabilities.html |
| Footer: LinkedIn | # link | VSON Advisory LinkedIn URL |
| Footer: Privacy Policy | # link | Privacy Policy page or content |
| Footer: Terms of Service | # link | Terms of Service page or content |

#### brain-trust.html

| Location | Type | What is Needed |
| --- | --- | --- |
| Emily Vo bio | [pending] | Emily to confirm bio text is accurate before go-live |

## 5.3  Content Gap Summary

| Category | Count | Owner | Priority |
| --- | --- | --- | --- |
| Headshot photos | 4 | Fred / team | Must-have for go-live |
| Hero imagery | 1 | Fred / team | Must-have for go-live |
| Case study snippets (Home) | 2 | Duy | Should-have |
| Social media URLs | 4 | Fred | Must-have for go-live |
| Privacy Policy + Terms | 2 (1 per site) | Fred / legal | Must-have for go-live |
| Store + marketplace URLs | 5 | Fred + Thinh | Must-have for go-live |
| Advisory service line links | 6 | Fred / Duy | Can defer — link to capabilities.html |
| Footer Case Studies links (3 pages) | 3 | Dev | Quick fix (5 min) |
| Emily bio sign-off | 1 | Emily | Must-have for go-live |

APPENDIX A

# Internal CX Review

Reviewer: Programme team (code-level audit of all 20 pages across both sites)

Method: Nielsen heuristic evaluation + structural code audit of all HTML, CSS, and JavaScript files

Date: 4 April 2026

## A1.  Heuristic Scorecard — VSON Corporate

| # | Heuristic | Score | Findings |
| --- | --- | --- | --- |
| H1 | Visibility of system status | 3 | Page titles clear. No active nav state on current page. Breadcrumbs on service pages but not Home/About/Contact. |
| H2 | Match with real world | 4 | Language natural for target audience (brand managers, distributors). No jargon. Service names clear. |
| H3 | User control and freedom | 4 | Nav accessible from every page. Logo links to Home. Form has no reset button (minor). |
| H4 | Consistency and standards | 3 | Button styles consistent. Footer heading levels inconsistent (h3/h4). Eyebrow treatment varies. |
| H5 | Error prevention | 2 | Contact form has HTML5 required attributes but no client-side validation UI. No error messages displayed. |
| H6 | Recognition over recall | 4 | Information architecture intuitive. Nav labels match page content. Solutions dropdown logical. |
| H7 | Flexibility and efficiency | 4 | CTA visible on every page via nav. Fast path to contact: max 2 clicks from any page. |
| H8 | Aesthetic and minimalist design | 4 | Clean visual hierarchy. Forest green palette professional. Logo chips text-only (awaiting logos). |
| H9 | Error recovery | 2 | No form error states. No 404 page. Thank-you page works. Form missing action="/thank-you.html". |
| H10 | Help and documentation | 4 | Value proposition clear within 5 seconds. Three service areas identifiable. CTA prominent. |
|  | Average Score | 3.4 | Ready with conditions |

## A2.  Heuristic Scorecard — VSON Advisory

| # | Heuristic | Score | Findings |
| --- | --- | --- | --- |
| H1 | Visibility of system status | 3 | Active nav state present on Brain Trust and Vault. Missing on Home. Inconsistent orientation signal. |
| H2 | Match with real world | 5 | "We Govern Outcomes" is compelling. Operator-backed proof points authentic. No buzzword contamination. |
| H3 | User control and freedom | 4 | Clean navigation. "Start a Conversation" accessible from every page. No dead ends. |
| H4 | Consistency and standards | 4 | Visual patterns consistent across all 7 pages. Playfair + Inter maintained. Footer identical. |
| H5 | Error prevention | 3 | Form labels correct. Required fields marked. Radio buttons for self-ID good. No client-side validation UI. |
| H6 | Recognition over recall | 4 | 6-item nav digestible. Page names match mental model (Approach, Leadership, Capabilities). |
| H7 | Flexibility and efficiency | 4 | CTA in nav on every page. Multiple entry points to contact. Vault offers low-commitment path. |
| H8 | Aesthetic and minimalist design | 5 | Premium feel through restraint. Navy + Playfair signals editorial quality. No decoration for decoration's sake. |
| H9 | Error recovery | 2 | No form error states. Thank-you page works. Vault form lacks confirmation feedback. |
| H10 | Help and documentation | 4 | "Selective, senior-led, mandate-focused" establishes positioning immediately. Clear within 5 seconds. |
|  | Average Score | 3.8 | Ready with conditions |

## A3.  Critical Findings — Must Fix Before Go-Live

| # | Site | Severity | Issue | Fix |
| --- | --- | --- | --- | --- |
| F1 | Corporate | Critical | Solutions dropdown broken on mobile/keyboard. CSS hover-only, no JS click handler, no aria-expanded. Mobile users cannot reach Activation Solutions or Market Development. | 2-3 hrs |
| F2 | Corporate | Critical | Contact form has no client-side validation UI. Error CSS classes exist but are never applied. No error messages rendered. | 2-4 hrs |
| F3 | Corporate | High | Case study filter buttons non-functional. HTML and CSS exist but no JS filtering logic. Buttons do nothing when clicked. | 1-2 hrs |
| F4 | Corporate | High | Home page case study cards link to #case-studies instead of actual detail pages (cs-01, cs-02, etc.). | 15 min |
| F5 | Corporate | High | Footer heading levels inconsistent: h3 on about.html and contact.html, h4 on other pages. Screen reader heading list varies by page. | 10 min |
| F6 | Corporate | High | Form missing action="/thank-you.html". Netlify may not redirect to thank-you page on submit. | 5 min |
| F7 | Advisory | High | Home page hero CTA links to #contact anchor which does not exist on the page. Primary conversion path is broken. | 10 min |
| F8 | Advisory | High | Home page nav link missing nav__link--active class. Users cannot confirm they are on the Home page. | 5 min |
| F9 | Advisory | High | Form input focus states only change border color. No outline or box-shadow. Does not meet WCAG 2.1 AA Focus Visible requirement. | 15 min |
| F10 | Advisory | High | Mobile burger button lacks :focus-visible styling. Keyboard users on mobile cannot see focus. | 5 min |

## A4.  Go-Live Readiness

| Dimension | Corporate | Advisory | Notes |
| --- | --- | --- | --- |
| Overall UX score | 3.4 / 5 | 3.8 / 5 | Both above acceptable threshold |
| Go-live ready? | Conditions | Conditions | See blocking items below |
| Blocking items | F1, F2, F3 | F7, F9 | Corporate: 5-9 hrs JS/CSS work. Advisory: 1-2 hrs. |

Both sites are structurally sound and content-appropriate for their audiences. Recommend fixing all Critical + High items during buffer week (Apr 29 - May 1) before go-live.

APPENDIX B

# CX Expert Review Template

For: CX Consultant (external reviewer). Complete this independently and return to Fred Dang at tanphuocus@gmail.com. Time needed: 60-90 minutes.

### Context

You are reviewing two pre-launch websites for VSON Group. The sites are functionally complete but have placeholder content (photos, some links). Please focus on user experience, not missing images.

| Site | URL | Target Audience |
| --- | --- | --- |
| VSON Corporate | vs26-newcorp.netlify.app | Brand managers, distributors, B2B partners in APAC |
| VSON Advisory | vs26-advisory.netlify.app | Founders, PE investors, C-suite executives |

## B1.  Heuristic Scorecard

Score each criterion 1-5. 1 = severe problem, 3 = acceptable, 5 = excellent.

#### VSON Corporate

| # | Heuristic | Score | Notes |
| --- | --- | --- | --- |
| H1 | Visibility of system status: Do you always know where you are? |  |  |
| H2 | Match with real world: Does the language feel natural for the B2B/distribution audience? |  |  |
| H3 | User control and freedom: Can you navigate freely, go back, exit forms? |  |  |
| H4 | Consistency: Are patterns (nav, buttons, typography) consistent across pages? |  |  |
| H5 | Error prevention: Are forms clear? Required fields obvious? |  |  |
| H6 | Recognition over recall: Can you find things without memorising the structure? |  |  |
| H7 | Flexibility and efficiency: Is there a fast path to contact? |  |  |
| H8 | Aesthetic design: Is visual hierarchy clear? Any clutter? |  |  |
| H9 | Error recovery: What happens when you submit an incomplete form? |  |  |
| H10 | Help and documentation: Within 5 seconds, can you tell what VSON does? |  |  |

#### VSON Advisory

| # | Heuristic | Score | Notes |
| --- | --- | --- | --- |
| H1 | Visibility of system status: Do you always know where you are? |  |  |
| H2 | Match with real world: Is the language right for founders and investors? |  |  |
| H3 | User control and freedom: Can you navigate freely? |  |  |
| H4 | Consistency: Visual patterns consistent across all pages? |  |  |
| H5 | Error prevention: Forms clear and well-labelled? |  |  |
| H6 | Recognition over recall: Intuitive information architecture? |  |  |
| H7 | Flexibility and efficiency: Fast path to "Start a Conversation"? |  |  |
| H8 | Aesthetic design: Does it feel premium boutique? |  |  |
| H9 | Error recovery: Form error handling adequate? |  |  |
| H10 | Help and documentation: Clear who Advisory serves and what they do? |  |  |

## B2.  Guided Walkthrough Tasks

Complete each task on desktop and mobile. Note friction, confusion, or delight.

#### Task 1: Understand the Business (Corporate)

Open the Corporate site. Do NOT scroll. Read only the hero. Then scroll the full Home page.

| Question | Your Answer |
| --- | --- |
| What does VSON do? (from hero only) |  |
| Who is VSON for? |  |
| Name the 3 service areas |  |
| Confidence level (1-5) after scrolling Home |  |

#### Task 2: Find a Specific Service (Corporate)

From Home, find the Market Development page using any method.

| Question | Your Answer |
| --- | --- |
| How did you find it? (nav / scroll / footer) |  |
| Was the dropdown menu easy to use? |  |
| Clicks/taps to reach it? |  |

#### Task 3: Review a Case Study (Corporate)

Go to Case Studies. Try the filter. Click into a detail page.

| Question | Your Answer |
| --- | --- |
| Did the filter work as expected? |  |
| Story structure clear (challenge / approach / result)? |  |
| Easy to navigate back to the index? |  |
| Would this build trust with a prospective client? |  |

#### Task 4: Make Contact (Corporate)

Find and submit the contact form using test data. Time yourself.

| Question | Your Answer |
| --- | --- |
| Time to complete (seconds) |  |
| CTA easy to find? |  |
| Form fields clear? |  |
| Did you reach the thank-you page? |  |
| Any friction? |  |

#### Task 5: First Impression (Advisory)

Open the Advisory site. Spend 30 seconds on the Home page without clicking.

| Question | Your Answer |
| --- | --- |
| Emotional tone? (corporate / warm / premium / cold) |  |
| Feels different from Corporate? |  |
| Value proposition clear? |  |
| Who is the target audience? |  |

#### Task 6: Evaluate Trust (Advisory)

Read the Brain Trust page partner bios.

| Question | Your Answer |
| --- | --- |
| Bios feel authentic and credible? |  |
| Team positioning clear? |  |
| Would an investor trust this team? |  |
| Any bio that needs work? |  |

#### Task 7: Understand Capabilities (Advisory)

| Question | Your Answer |
| --- | --- |
| Are the 6 capabilities clearly differentiated? |  |
| Language appropriate for the audience? |  |
| Any capability unclear? |  |

#### Task 8: Complete the Journey (Advisory)

From Capabilities, find Contact. Submit form. Then try Vault sign-up.

| Question | Your Answer |
| --- | --- |
| Path from Capabilities to Contact intuitive? |  |
| Contact form friction? |  |
| Vault Coming Soon message clear? |  |
| Email sign-up work? |  |

#### Task 9: Mobile Experience (Both Sites)

| Question | Corporate | Advisory |
| --- | --- | --- |
| Nav works on mobile? |  |  |
| Text readable without zooming? |  |  |
| Tap targets large enough? |  |  |
| Form works on mobile? |  |  |
| Any layout issues? |  |  |

## B3.  Your Summary

#### Overall Verdict

| Site | UX Score (1-5) | Go-live ready? | Top priority fix |
| --- | --- | --- | --- |
| Corporate |  | Ready / Conditions / Not ready |  |
| Advisory |  | Ready / Conditions / Not ready |  |

#### Top 3 Strengths (across both sites)

- [Your finding]

- [Your finding]

- [Your finding]

#### Top 3 Friction Points (fix before go-live)

- [Your finding]

- [Your finding]

- [Your finding]

#### Top 3 Opportunities (post-launch iteration)

- [Your finding]

- [Your finding]

- [Your finding]

#### Any other observations

VSON Advisory  |  vsonadvisory.com  |  Confidential